# Roadmap

## Done

- Versioned routing with launcher page

- v1 simple prototypes (stable)

- v2 branching prototypes (beta)

- Content review experimental pass on v1

- PDF summarisation before generation

- Design history pages at /design-history

- GOV.UK rebrand applied to v2 (v1 pending)

- GDS Tetris loading screen designed and approved, not yet built in

## In progress

- Confirm v2 rebrand works, then apply to v1

## v3 — Editor mode (planned)

- Toolbar baked into generated prototype layout above GOV.UK header

- White bar, blue bottom border, service name and last updated on left, Editor mode button on right

- Password protected editor mode

- Six commands: review, improve content, apply sensitive service rules, simplify to reading age 9, add a question, validate

- Command runs Tetris updating screen, rebuilds prototype, reloads on completion

- Refresh-safe via status.json in prototype repo

- spec.json persisted in prototype repo for iterative updates

- Simple shared password auth, no user accounts

## v4 and beyond

- Research synthesis mode

- Iteration support (regenerate individual pages)

- Task list pattern

- Additional GDS patterns: date inputs, checkboxes, address lookup, interruption cards, content pages

## Key design decisions

- No iframe toolbar — Render headers block embedding, breaks on Safari and mobile

- No Netlify — GDS kit requires Node.js, Netlify is static only

- Versioned routing — keeps stable versions safe while testing new ones

- Second Claude call for content review — focused call produces better output than one large call

- PDF summarisation — brief-aware extraction better than raw truncation